## Slide 1: Breakthrough Thinking™ Innovation Process- Overview
Figure 8
Company Market Target
The Five Letter F Word
Voice of Customer
Rounds 1 &2
Miserable At Work? Why? You Don’t Have To Be
Ideation/
Idea Build Up
Miserable At Work? Why? You Don’t Have To Be
VoC Round 3
& Prototype 1
Miserable At Work? Why? You Don’t Have To Be
Prioritization
The Five Letter F Word
Assignment
-Core 5 Calendar Block
-Extended 7
-Scheduled Updates
-Annual Goal Alignment
Critical Reduction to MVS
-Ideation Review
-Top 5 Criteria Set
-Parameter Ordering
MVS
Sub-prototypes
-Prototyping
-Business Case
-Alpha Testing
Field Trial
Critical Fixes
Orders &
Launch
Iterations
-Field Trial Purchase Orders
-Launch Plan
-Pre-Ship
-Launch
-V 2.0
-Geographical
-Customization
Inform customers of start date if not in the next 30 days
Customer and management monthly updates
2 Days
3 to 4 weeks
1 week
1 week
2 Days
1 Day
2 Days
16 weeks
3 to 4 weeks
2 to 3 weeks
1 to 3 weeks

## Slide 2: Assignment- 1 Day
Figure 9
1. Name the CORE 5 and the EXTENDED 7 members
2. Share the names in the strategies
3. Establish the project as part of the SMART objectives
4. Block/Reserve internal calendars
5. Set up monthly updates with customers and upper management

## Slide 3: Critical Reduction & MVS- 2 Days
Figure 10
1. Review ideation for first reduction criteria
2. Identify the top 5 criteria
3. Write first draft of MVS
4. 2nd day refine the first day with fresh outlooks
5. MVS reviewed with customers and then added to business case as the introduction

## Slide 4: Prototyping and Alpha Testing -16 weeks
Figure 11
1. Prototype 2
2. Operation of top 5 criteria independently
3. Most significant criteria added in order
4. Extended 7 testing
5. QC Alpha testing

## Slide 5: Business Case
Figure 12
1. Go or No-Go listed first
2. Introduction
3. List of customers and their attractiveness scores
4. Prototype 2 demonstration
5. Estimation & NVP

## Slide 6: Field Trials & Critical Fixes- 5 to 7 weeks
Figure 13
1. A Core member needs to go to the customer training
2. Core member is responsible for data capture
3. Encourage boundary pushing, with clear expectations
4. Fix critical errors only; version 2.0 is an iteration
5. Calculate, with the customer the value as expressed in dollars across their value chain, not just 1:1 for whatever you are displacing

## Slide 7: Launching- 1 to 3 weeks
Figure 14
Get pre-orders into the system.
When pre-orders hit, start value focused selling process
Use building of launch solutions as internal training
Alpha testers and QC both check independently
Get initial demand from pre-selling into system using scarcity to drive interest

## Slide 8: Value Focused Selling- Positioning Questions
Figure 15
What are the drivers and pressures that are impacting the Customer’s business?
Which other Customers has Your Company helped with similar objectives and operational challenges? Beta sites are the best for these testimonials.
How does the Your Company solution address this Customer’s needs and deliver unique value?
How is Your Company different from the competition in solving these operational challenges? Lay the ground work for no real competition!
How will Your Company work together with the Customer to resolve their operational challenges?
What could prevent the Customer from meeting their objectives and achieving their plans?
What is the Customer planning to do to address these drivers and pressures?
1.Customer’s
Industry Drivers
2.Customer’s
Business Objectives
3.Customer’s
Op. Challenges
4.Your Company’s
Solutions
5. Your Company's
Advantages
6. Your Company's
References
7. Your Company's
Unique Value

## Slide 9: Value Focused Selling Roadmap
Figure 16
Sales Lead
Identify
Propose
Win
Close
Qualify
Solve
Identify
Customer Validation
Win
Qualified
Solution Generation
Deliver The Promise
Stage Of Opportunity
Ready To Advance?
Business Purpose
Potential Opportunity Milestones
Qualification:
Do We Want To Compete For This Customer’s Business?
Positioning:
Can We Effectively Compete With Our Solutions & Win This Business?
Differentiation:
Can We Meet & Exceed The Value Expectations Of This Customer?
Negotiation:
Can We Reach A “Win/Win” Agreement With This Customer?
Alignment:
Will Our Resources And Relationship Allow Us To Win This Business?
Build
Solution
Prove
Value Of
Solution
Secure Customer Commitment
Finalize Customer Agreement
Identify
New Opportunity
Qualify
Fit Of
Opportunity
Engage With Customer & Discuss Their Initiatives & Priorities
Determine What Is Important To This Customer
Understand Customers Decision Team, Criteria, Process
Determine Alternatives & Why you are better per customer
Confirm Customer Commitment To This Opportunity
Assemble & Align The Account Team
Understand How This Customer Defines Value
Assess Customer Requirements For Fit With Solutions
Discover Drivers, Objectives & Challenges For This Opportunity
Position Solution Value With Customer
Build Initial Customer – Specific Value Proposition
Develop Customer Executive Sponsor
Confirm Solution Fit & Differentiate Solution Value
Validate Customer – Specific Value Proposition With Customer
Provide & Verify References
Finalize/Submit Proposal To Customer
Engage With Customer Executive Sponsor
Validate ’s Winning Position
Confirm Selection With Customer
Negotiate Terms & Conditions
Execute Agreement Between & Customer
Schedule Account Team Execution Meeting
Ensure Customer Perspectives & Needs Are Understood & Meet
STAGES OF THE ROADMAP
Find
Attract
Win

## Slide 10: Iteration
Figure 17
1. Figure out if Stage & Gate or FORTH is more useful
2. Get the next version fixes going fast
3. Consider low hanging geographic moves
4. Establish prioritization for the next versions
5. Don’t fall into the trap of too many versions